⛳ AAA GOLF VERTICAL SLICE DEFINITION Document v1.0 • Roblox / June 2026

| Document Type Vertical Slice GDD | Authored By Lead Level Designer | Status Pre-Production |
| --- | --- | --- |

"The smallest polished game that proves the core loop — nothing more, nothing less."

# 01  |  Vertical Slice Goals

The Vertical Slice (VS) is the smallest production-quality build that validates the core player experience and de-risks the most technically complex systems before full development commitment. It is not a prototype — every system it includes must ship at release quality.

Primary Objectives

- Prove the shot-feel is compelling: backswing, impact, ball flight, and landing must feel premium on Roblox at 60fps.

- Validate the visual bar: Future lighting, Atmosphere object, PBR terrain, and the tiered VFX system must demonstrably exceed Blox Golf on identical hardware.

- De-risk the most technically dangerous systems: authoritative server physics + client shadow prediction, ProfileService data persistence, and the full client/server security architecture.

- Establish a complete, reusable engineering scaffold: every script, folder, service, and RemoteEvent pattern defined in the Technical GDD, implemented and tested in the VS, requires no architectural rework for later phases.

- Produce shareable moments: at minimum one signature hole must generate screenshot-quality imagery for marketing use.

Definition of "Done" for the VS

- An unknown player can open the game, play a complete 9-hole round on Sunnybrook Meadows, observe a score on a live leaderboard, earn Birdie Coins, and exit — with all progress saved — without assistance.

- All P0 systems pass internal QA with zero critical bugs.

- Frame budget is met on a Roblox mid-range device (60fps target, 45fps floor).

# 02  |  Core Gameplay Loop

The VS must validate this exact loop end-to-end. Every system listed in this document exists to support one or more steps of this loop.

| ENTER | Main Menu | Player loads game; sees main menu with Play Now CTA and currency display. Profile loaded from DataStore. |
| --- | --- | --- |
| SELECT | Course Select | Player selects an unlocked course. VS has one course available: Sunnybrook Meadows (Course 1). Courses 2–3 visible but locked. |
| AIM | Swing System | Player positions aim vector via InputController. Wind indicator, distance chip, and club selector are visible on HUD. |
| SWING | Swing Meter | Two-axis power/accuracy meter. Perfect window = 10% track width. Impact flash, divot spray, and ball trail fire on contact. |
| FLIGHT | Ball Physics | Server runs authoritative physics. Client shadow physics runs in parallel for visual smoothness. Ball trail renders throughout. |
| LAND | Surface Impact | Surface-appropriate VFX fires on landing (grass puff, dust ring). Score delta shown briefly. Proximity glow if near pin. |
| SCORE | Scoring & HUD | StrokeCounter updates. Birdie/Eagle/Par/Bogey celebration sequence plays with appropriate duration and VFX tier. |
| REPEAT | Hole Rotation | CourseService loads next hole. Pre-shot dolly camera plays. Players cycle all 9 holes. |
| FINISH | Round End | Score summary screen. Birdie Coins awarded. Leaderboard updated. Save flushed to ProfileStore. |
| RETURN | Retention Hook | Daily reward status shown. "Unlock next course" progress displayed. Return to main menu. |

# 03  |  Courses Included

The VS includes exactly three courses from the GDD roster. Only Course 1 is fully playable. Courses 2 and 3 are built to shipping visual quality but locked, serving as aspirational previews that drive the retention loop.

| # | Course Name | Theme | Unique Mechanic | Sig. Hole | Build |
| --- | --- | --- | --- | --- | --- |
| 1 | Sunnybrook Meadows | Classic Countryside | Basic shot power & aim assist (3-sec guide) | Hole 3 – Garden Bridge (par-3, windmill) | 2/5 |
| 2 | Coral Cove | Tropical Beach | Wind mechanic at 15% (visual wind-sock) | Hole 6 – The Lagoon (island green) | 2/5 |
| 3 | Sakura Highlands | Japanese Garden | Precision stone-path bouncing (bank shots) | Hole 9 – Torii Gate (drive through torii) | 3/5 |

Course 1 — Sunnybrook Meadows (FULLY PLAYABLE)

• Full 9-hole layout (holes 1–9 of the intended 18; back 9 deferred to Phase 2).

• All 9 holes must be art-complete, lit, and performant at the VS visual bar.

• Aim Assist active (3-second guide window, as defined in the Mechanic Glossary). This is the ONLY course where Aim Assist is enabled.

• Signature Hole 3 (Garden Bridge, par-3 over brook, windmill backdrop) must be built and screenshot-ready.

• Wind at 0% — wind mechanic not introduced until Course 2.

• Target build complexity: 2/5. Parts-per-hole ceiling: 800 (per Technical GDD §2.6).

Course 2 — Coral Cove (LOCKED PREVIEW)

• Art-complete exterior visible from Course Select screen. Interior geometry can be placeholder.

• Wind mechanic (15%) implemented in engine but gated behind course unlock. Validates wind system code in a non-playable context.

• Unlock requirement displayed to player: "Complete Sunnybrook Meadows."

Course 3 — Sakura Highlands (LOCKED PREVIEW)

• Art preview only. Torii Gate signature hole visible as marketing asset.

• Bank shot / bounce mechanic deferred to Phase 2.

• Unlock requirement displayed: "Complete Coral Cove."

# 04  |  Gameplay Systems Required

All P0 systems must be fully implemented and QA-passed before the VS is considered shippable. P1 systems must be feature-complete but may have known minor issues tracked as bugs.

| System | Scope in VS | Priority | GDD Source |
| --- | --- | --- | --- |
| Ball Physics | Full authoritative server simulation (PhysicsService). Client shadow physics (PredictionService) for visual smoothness. BallResolved RemoteEvent. Drag, spin, bounce coefficients from BallPhysicsConstants. | P0 | Tech GDD §1.1, 1.7 |
| Swing System | InputController: aim vector, two-axis swing meter (power ring + accuracy bar). Perfect window = 10% of track width. Swing animation all phases (Address → Impact → Follow-through). Aim Assist gated to Course 1. | P0 | Tech GDD §2.3; Art GDD §7 |
| Club System | Driver, Iron, Wedge, Putter — full loft/spin/range constants per ClubData. Club selector on HUD. Turf divot spray on iron/wedge only. | P0 | Tech GDD §4.1 Ph2 — scoped early |
| Wind Mechanic | WeatherService: directional wind force. Visual wind-sock + HUD compass bearing. Active in engine; gated to Course 2+ for gameplay. VS Course 1: wind = 0. Validates system without exposing players prematurely. | P0 | Course GDD §4; Art GDD §3 |
| Scoring System | ScoringService: strokes, penalties, par delta, bogey/par/birdie/eagle/HIO classification. Feeds celebration system and leaderboard. | P0 | Tech GDD §1.2 |
| Hole Rotation | CourseService: 9-hole rotation, par data, hazard zone definitions. Pre-fetches next hole during active play via StreamingController. | P0 | Tech GDD §1.2, 1.3 |
| Camera System | CameraService: pre-shot dolly, ball flight follow (0.3s lead), apex hold, landing low-angle, score orbit. RenderStepped positioning — never TweenService during gameplay. | P0 | Art GDD §7; Fairway Pro §3.5 |
| Leaderboard (basic) | LeaderboardService: per-hole score, round total, GlobalStore write after ProfileStore commit. 2-second broadcast tick. Live score panel HUD-visible during round. | P0 | Tech GDD §1.2, 3.1 |
| Aim Assist | Three-second shot-direction guide, Course 1 only. Disabled from Course 2 onward per Mechanic Glossary. | P0 | Course GDD §8 |
| Matchmaking (stub) | Server routing and lobby architecture in place. VS = single-player only. Stub validates TeleportService patterns for Phase 3. | P1 | Tech GDD §1.2, 4.2 Ph3 |
| Daily Rewards | Day 1–3–7 reward cadence. Coin + XP grants. Streak tracking in ProfileStore. Display on main menu and post-round screen. | P1 | Economy GDD §03 |
| Quest System (stub) | QuestService stub with 2 daily quests active: "Complete any round" (75 Coins + 50 XP) and "Eagle or better" (150 Coins). Full rotation deferred to Phase 3. | P1 | Economy GDD §04 |

# 05  |  UI Screens Required

All screens follow the Fairway Pro design token system: deep fairway #0D2B1A, CTA green #4CAF7D, championship gold #C8980A. Gold appears on exactly one element per screen. All touch targets ≥ 44×44px.

P0 Screens — Must Ship at VS

| System | Scope in VS | Priority | GDD Source |
| --- | --- | --- | --- |
| Main Menu | Play Now button (sole CTA-green element), currency chip (Coins), daily streak badge, locked course previews (Courses 2–3). Battle Pass strip deferred (Phase 4). | P0 | Fairway Pro §4.2 |
| Course Select | Course 1 selectable; Courses 2–3 locked with unlock requirement text. Build complexity badge. Estimated holes count. | P0 | Course GDD §3 |
| HUD (In-Round) | Score strip (color-coded: gold=eagle, green=birdie, white=par, red=bogey), hole info (number/par/distance), wind direction + speed chip, club selector, power bar. | P0 | Fairway Pro §4.2; Art GDD §5 |
| Swing Meter | Power ring (0–100%), accuracy bar (Slice–Perfect–Hook), perfect zone = 10% width, color snaps at thresholds via RenderStepped (never TweenService). | P0 | Fairway Pro §4.2, A2 |
| Score Reveal | Post-hole card: score label, shot quality tier, Coin delta. Celebration sequence plays underneath. | P0 | Fairway Pro §3.4 |
| Round Summary | Hole-by-hole scorecard, total strokes vs par, Coins earned, leaderboard rank, daily quest progress. "Back to Menu" CTA. | P0 | Fairway Pro §4.2 |
| Loading Screen | Full-screen loader with progress bar. Hides streaming latency between holes. | P0 | Tech GDD §2.4 |

P1 Screens — Feature-Complete at VS

| System | Scope in VS | Priority | GDD Source |
| --- | --- | --- | --- |
| Settings | Graphics panel (quality tier selector), audio panel (music/SFX volume). Controls panel deferred. | P1 | Fairway Pro §4.2 |
| Daily Rewards | 7-day grid, color semantics (gold=today, green=claimed, surface=upcoming). Streak number as primary typographic element. | P1 | Economy GDD §03 |
| Leaderboard | Live score panel during round. Post-round expanded view: current player row highlighted CTA-green with "You" label. Top 10 visible without pagination. | P1 | Fairway Pro §4.2 |

# 06  |  Player Progression Required

| XP Per Round | 50–200 XP, scaled to score vs par. Implemented via ScoringService → PlayerDataService. |
| --- | --- |
| Max Level in VS | Level cap: 10 (full 100-level system deferred). Reward cadence: every 5 levels (Coins + title). Level is recomputed from XP table on every load — client cannot claim its own level. |
| XP Sources | Round completion (50–200), Hole-in-one (+100), Quest completion (+75–300). XP is NOT purchasable. |
| Birdie Coins | Earned through play, daily rewards, and quests. Birdie Coins (free currency) only in VS. Gem (premium) system scaffolded but no Gem-priced content in VS. |
| Course Unlocking | Course 2 unlocks on completion of Course 1. Course 3 unlocks on completion of Course 2. Progression stored in Profile.progression. |
| Prestige | Not in VS. Scaffolded in schema with prestige: 0 default. |
| Active Boosters | Schema includes activeBoosters[] (expiresAt logic). No booster sources exist in VS — system ready for Phase 2. |
| Score Statistics | Server-only writes: holesInOne, eagles, birdies, pars, bogeys, bestRound, longestDrive, longestPutt. All persisted in ProfileStore from VS launch. |

# 07  |  Economy Features Included

The VS implements the minimum economy required to validate the earn/spend loop and establish trust with players. No Robux-priced items exist in the VS — this prevents premature monetization before quality is proven. The full economy (per Fairway Fortune GDD) launches in Phase 2.

Included in VS

| System | Scope in VS | Priority | GDD Source |
| --- | --- | --- | --- |
| Birdie Coins (earn) | Coins awarded per round (scaled to performance), daily rewards (100/250/500), and quest completion. All stored as integers — never floats. | P0 | Economy GDD §01 |
| Currency Display | Coin chip visible on Main Menu and HUD. Animated count-up on award (Linear, delta-scaled: 0.4s small, 1.2s large). | P0 | Fairway Pro §4.3 |
| Pending Rewards | pendingRewards[] queue in ProfileStore. Rewards written here first, then drained. Crash-safe grant path. | P0 | Tech GDD §3.2 |
| Daily Rewards | Day 1/3/7 cadence only (Day 30 Legendary cosmetic deferred — no cosmetics in VS). Streak tracking, streak reset logic, and VIP miss-recovery stubbed. | P1 | Economy GDD §03 |
| Quest Rewards | 2 daily quests active: round completion (75 Coins + 50 XP) and eagle-or-better (150 Coins). Reward granted via pendingRewards queue. | P1 | Economy GDD §04 |
| purchaseIds ledger | purchaseIds[] in profile prevents double-grant on Roblox duplicate ProcessReceipt callbacks. Mandatory before any Robux path goes live. | P0 | Tech GDD §3.2 |

Explicitly NOT in VS (see Section 12)

- Gems (premium currency) — schema present, no earn or spend paths.

- Robux purchases of any kind (Coin packs, Gem packs, Lucky Box, XP Surge, Gamepasses).

- Cosmetic shop, ball trails, club skins, caddie pets.

- Battle Pass, VIP Membership.

- Tournament entry fees or prize pools.

# 08  |  Audio & VFX Requirements

## 8.1  VFX Requirements

Swing Phase VFX (P0 — all phases required)

- Backswing charge arc: ParticleEmitter Rate 0→80 with power, color #5090D0 → #F0A020. Active above 20% power only.

- Ground disturbance: 8–12 grass-chip parts ejected at 70%+ power. Never below 20% (clean empty swings).

- Impact flash: BillboardGui starburst, scale 2.5→0 over 0.08s with Back.Out easing. Fired via Heartbeat on ballVelocity threshold — NEVER on a timer.

- Perfect shot spark ring: 8 gold particles expanding radially, ±5% timing window only.

- Power shockwave: flat disc XZ scale 0→6 studs in 0.2s at 60%+ power.

- Club whoosh Beam: 8 segments, FaceCamera=true, width 0.15→0.

- Turf divot spray: iron/wedge only; 6–10 flat cylinder parts, Lifetime 0.6s.

Surface Impact VFX (P0)

- Fairway/Grass: 4–6 grass puff particles + white dust ring (0→1.2 studs, 0.2s). High-speed drives: 8 grass chips. Bounce #2 at 40% scale.

- Water hazard: 12–16 upward water particles + 3 ripple rings (0.1s stagger). Hard cut to penalty view on entry.

- Sand bunker: 20–25 sand particles at 60° spread, Lifetime 0.8s. Crater Decal fades over 8s. Ball sinks 0.15 studs on contact.

- Putting green: single precise ring (0→0.8 stud, 0.25s). Proximity gold glow ring if within 6 studs of pin.

- Tree hit: 6–10 leaf particles + 0.05s camera shake.

Score Celebration VFX (P0 — all tiers required)

| System | Scope in VS | Priority | GDD Source |
| --- | --- | --- | --- |
| Hole-in-One | Slow-mo entry (TimeScale 0.25 for 0.5s), 3 staggered fireworks (1.0/1.4/1.8s), score card scale 3→1 Back.Out, 80–100 coin billboard particles, share button. | P0 | Fairway Pro §3.4 |
| Eagle (−2) | 3.5s, golden eagle sprite, confetti + 2 fireworks, warm golden screen vignette, Bloom tweens to 1.4 over 0.3s. | P0 | Fairway Pro §3.4 |
| Birdie (−1) | 2.5s, blue bird sprite, green/blue star burst, score card Elastic.Out. | P0 | Fairway Pro §3.4 |
| Par (0) | 1.2s minimal, small white star burst only. No fanfare. Absence of celebration signals earned Birdie. | P0 | Fairway Pro §3.4 |
| Bogey (+1) | 0.8s, muted grey card, slight desaturation 0.3s. Never humiliating. | P0 | Fairway Pro §3.4 |

Ball Trail (P0 — Free tier only in VS)

- Classic white trail. Roblox Trail instance, two Attachments 0.2 stud separation, FaceCamera=true, MinLength=0, Lifetime 0.6s.

- Trail monetization ladder (Color Pack, Elemental, Legendary, Battle Pass Seasonal) scaffolded in TrailSystem.lua but no paid trails unlockable in VS.

- Ghost preview mechanic (25% opacity, first 3 shots) code-ready but dormant until shop launches (Phase 2).

## 8.2  Lighting & Post-Processing (P0 — Day 1)

- Lighting.Technology = Future. Non-negotiable. Largest single visual gap vs Blox Golf.

- Atmosphere: Density 0.38, Color RGB(180,205,230), Haze 1.8, Glare 0.1 (0.35 at golden hour).

- ColorCorrection: Brightness +0.04, Contrast +0.10, Saturation +0.12, TintColor RGB(255,252,245).

- Bloom: Intensity 0.4, Size 24, Threshold 0.95. Tweens to 1.4 on Eagle+ via TweenService.

- SunRaysEffect: Intensity 0.25, Spread 1.0. Highest-impact free visual upgrade.

- Day/Night cycle at 0.5× real-time. TweenService transitions on ALL Lighting + Atmosphere properties over 8–12s.

## 8.3  Audio Requirements

P0 Audio (must ship)

- Swing SFX: backswing whoosh, impact crack (scaled to power), follow-through wind tail.

- Ball SFX: flight whistle, surface-specific landing (turf thud, sand thump, water splash, tree rustle).

- Score celebration: distinct jingle per tier (HIO > Eagle > Birdie > Par > Bogey).

- UI SFX: button press, score reveal, currency count-up.

- Course ambient: Sunnybrook Meadows outdoor ambience (birds, light wind). Loops without audible seam.

P1 Audio (feature-complete at VS)

- Lobby/main menu ambient music. Smooth transition to course ambient on load.

- Spatial SFX: water hazard sounds, wind whistle near course edges.

- AudioService: music/SFX volume sliders functional. Persistence in ProfileStore deferred; session-only in VS.

# 09  |  Save System Requirements

The save system follows the Technical GDD exactly. ProfileService by loleris is mandatory — it is not replaceable with a raw DataStore implementation. Every rule below is non-negotiable.

| Persistence Layer | ProfileService (loleris). Solves session locking, auto-saving, and schema reconciliation. Paired with ReplicaService for reactive client replication. |
| --- | --- |
| Session Locking | Second-server load for the same player defers 30 seconds then retries. Two servers cannot hold the same profile open simultaneously. |
| Schema Version | schemaVersion integer in every profile. Reconcile() auto-populates new fields from template on load. Additive changes require no migration scripts. |
| Currency Integrity | coins and gems stored as integers only. Never floats. Rounding errors at scale corrupt balances. |
| Reward Safety | All rewards written to pendingRewards[] first, then drained in a separate pass. Rewards survive server crashes. |
| Purchase Dedup. | purchaseIds[] deduplication implemented and tested before VS ships. Prevents double-grant on Roblox duplicate ProcessReceipt callbacks. |
| Write Cadence | Session cache flushed on: hole completion, round completion, and 60-second heartbeat. GlobalStore writes are async and conditional on prior ProfileStore success. |
| Stats Integrity | All statistics fields are server-only writes. No client-side path exists to increment any statistic. |
| Inventory Safety | Inventory items are never deleted. Retired items set to retired: true. |
| Store Architecture | ProfileStore (permanent), SessionStore (in-memory ephemeral round state), GlobalStore (OrderedDataStore for leaderboard-eligible values only). |
| Data Saved in VS | Identity, Progression (XP, level), Economy (coins), Statistics (all score fields), Achievements (progress dict), Course unlocks, Daily reward streak. |
| Data Schema-Ready | Gems, inventory, cosmetics, clubs, battle pass, tournaments, prestige — all present in schema with zero-state defaults. No earn/spend paths exist yet. |

# 10  |  Multiplayer Requirements

The VS is single-player only. Multiplayer infrastructure is partially implemented to de-risk Phase 3 and prevent architectural rework. The "stub" systems below must be present and functional in their single-player form before VS ships.

| System | Scope in VS | Priority | GDD Source |
| --- | --- | --- | --- |
| GameBus RemoteEvent | Single typed payload envelope { eventType, payload } implemented and in use for all client↔server communication. Rate limiting and schema validation active. | P0 | Tech GDD §1.4 |
| Server Authority | Server owns all game state. Client is presentational only. Server never trusts client-provided ball position — full trajectory recomputed from validated swing input. | P0 | Tech GDD §1.1 |
| Security Architecture | Input sanitization (ValidationSchemas), SwingIntent rate limiter (1 per 3s, flag at 5× in 10s), server-side physics authority, DataStore session locking, AdminService userId whitelist. | P0 | Tech GDD §1.5 |
| Anti-Cheat Engine | TrustScore system (0–100, starts at 80) with all 5 layers implemented: input schema, physics deviation, statistical distribution, velocity check, threshold actions. Tuning deferred to Phase 4 with real population data. | P1 | Tech GDD §1.6 |
| Leaderboard Broadcast | 2-second broadcast tick to all players on the same server. GlobalStore write after ProfileStore commit. | P0 | Tech GDD §1.3 |
| Matchmaking Stub | MatchmakingService present in folder structure. Lobby/gameplay server split architecture in place. TeleportService pattern established. No active matchmaking in VS — single-player routing only. | P1 | Tech GDD §1.2 |
| Network Layer — Reliable | StrokeCommitted, ScoreboardUpdate, HoleComplete, MatchComplete, WeatherChanged via Reliable RemoteEvent. | P0 | Tech GDD §1.4 |
| Network Layer — Unreliable | BallPositionStream via UnreliableRemoteEvent for high-frequency ball position interpolation (loss-tolerant). | P0 | Tech GDD §1.4 |
| Character Replication | Default Roblox replication with custom LOD: full animation within 50 studs, simplified pose-only data beyond. Applied even in single-player for future-proofing. | P1 | Tech GDD §1.3 |

# 11  |  Success Criteria

The VS passes when all P0 criteria are met. P1 criteria must be met before entering Phase 2 development. Any P0 failure blocks the VS milestone.

## 11.1  Technical Performance

| Metric | Target | How Measured |
| --- | --- | --- |
| Frame Rate (mid-range) | 60fps sustained, 45fps floor | Internal device testing on Roblox mid-range spec. Profile 3 separate sessions, each 1 full round. |
| Frame Rate (low-end) | 45fps sustained, 30fps floor | Same method, low-end device / minimum spec. |
| Draw Calls per Hole | ≤ 1,200 | Roblox MicroProfiler during active hole view. Test on most complex hole (Hole 3, Garden Bridge). |
| Active Particles | ≤ 500 simultaneously | MicroProfiler peak during Eagle celebration sequence (highest particle load). |
| Physics Tick Budget | ≤ 8ms / Heartbeat tick | Server-side profiling during 3 concurrent ball simulations. |
| DataStore Save | Zero data loss on clean exit | 50 test sessions: verify all stats, coins, and unlocks persist correctly after exit. |
| DataStore Save (crash) | Zero data loss via pending queue | Force-kill server mid-round 20 times; verify pendingRewards correctly drained on rejoin. |
| Session Lock | No duplicate profile loads | Launch same account from 2 servers simultaneously; second must defer 30s then succeed. |

## 11.2  Gameplay Quality

| Metric | Target | How Measured |
| --- | --- | --- |
| Shot Feel (internal) | 8/10 average playtester score | 10 internal playtesters; 5-point scale for "does the swing feel premium?" Minimum avg: 8. |
| Complete Round Success | 95% complete a full 9 holes | 20 first-time testers; no more than 1 abandons due to confusion or friction. |
| HUD Legibility | All data readable in 1 second | Tester can state hole number, distance, and wind without pausing, mid-swing setup. |
| Swing Meter Clarity | Perfect zone found within 3 holes | New players identify the narrow perfect window without instruction within 3 attempts. |
| Visual Bar vs Blox Golf | Preferred by 8/10 testers | Side-by-side screenshot comparison with Blox Golf on same course theme. Blind preference test. |

## 11.3  Economy & Retention

| Metric | Target | How Measured |
| --- | --- | --- |
| Coin Award Accuracy | 100% correct awards | Complete 50 rounds with known scores; verify Coin deltas match ScoringService output exactly. |
| Daily Reward Trigger | 100% on correct day/time | 7-day streak test: verify each reward fires on correct day, streak resets on miss, VIP recovery deferred. |
| Quest Completion | 100% grant on trigger condition | 20 quest cycles; verify "Complete round" and "Eagle or better" each grant correct Coins + XP. |
| Course Unlock Flow | 100% unlock on condition met | Complete Course 1 with 10 accounts; verify Course 2 unlocks on all without manual intervention. |

## 11.4  Shareability (Marketing Gate)

| Metric | Target | How Measured |
| --- | --- | --- |
| Signature Hole Screenshot | 1 post-production–ready asset | Hole 3, Garden Bridge: one screenshot at golden hour that meets marketing quality bar without editing. |
| Eagle Celebration Clip | 1 shareable clip ≤ 30 seconds | Eagle celebration on Hole 3 captured at 60fps; no visual bugs, no frame drops visible. |
| Torii Gate Preview | 1 Course Select hero image | Sakura Highlands locked-state view generates a compelling thumbnail for Course Select screen. |

# 12  |  What Is NOT in the Vertical Slice

These exclusions are intentional. Including them in the VS would delay the critical-path systems (physics, security, data) without validating the core loop. Each item is scheduled for a specific later phase.

## 12.1  Courses & Mechanics (Phase 2–5)

- Courses 4–25: all 22 remaining courses from the GDD roster are post-VS.

- All course-specific unique mechanics beyond Aim Assist: wind (Course 2), bounce physics (Course 3), elevation tiers, gravity flip pads, fairy lifts, ice physics, rune sequences, ghost wind, lava creep, updraft thermals, Zero-G, deflect shots, moving terrain, superposition shots, crowd power meter, gravitation nodes, developer wireframe — all deferred.

- Back 9 of Sunnybrook Meadows (holes 10–18): VS ships holes 1–9 only.

- Hidden collectibles per-course (5–30 items): deferred to Phase 2 alongside full course builds.

## 12.2  Economy & Monetization (Phase 2–4)

- All Robux-priced items of any kind: Coin packs, Gem packs, Lucky Box tokens, XP Surge, Tournament entry fees.

- Gems (premium currency): schema present, zero earn/spend paths in VS.

- Cosmetic shop: ball skins, club skins, ball trails (Color Pack / Elemental / Legendary), golf carts, caddies, caddie pets, emotes, victory animations, nameplates.

- Ghost trail preview at 25% opacity (code-ready, dormant until shop launches).

- Post-birdie prompt and lobby showcase monetization hooks.

- Gamepasses: Pro Caddie, Course Creator, Private Club, Replay Studio, Locker Room.

- Battle Pass (Clubhouse Pass): free track, Premium, Premium+. Schema present, not active.

- VIP Membership (Caddie Club): monthly and annual plans, VIP lounge, priority matchmaking.

- Course-paired cosmetic bundles ($1.99–$24.99 ladder from Course GDD §5).

- Seasonal limited items (4 events/year cadence).

## 12.3  Multiplayer & Social (Phase 3)

- Active matchmaking and lobby server routing (stub in place, not functional).

- Multiplayer rounds: all gameplay is single-player in VS.

- Friend score challenges and async social mechanics.

- Private Club tournaments (requires Private Club Gamepass).

- Weekly Open and Monthly Classic tournaments.

- Season Championship (60-day competitive anchor).

- Player-facing profiles showing badge collections and completion percentages.

## 12.4  Live Operations (Phase 4)

- Full quest rotation (3 daily quests; VS has 2 hardcoded stubs).

- Achievement system beyond schema scaffolding: no unlock animations, no profile badges, no reward grants.

- Full leaderboard with pagination.

- Prestige levels (post-level-100 reset counter).

- Battle Pass season cadence, Season Championship, live analytics.

- Anti-cheat TrustScore tuning with real population data (engine present, thresholds untuned).

- Replay Studio (Gamepass: record and share round replays).

- Course Creator (Gamepass: private course editor and hosting).

## 12.5  Art & UX Features

- Courses 8–25 dramatic and synthetic lighting (aurora, neon, magma, vacuum, mirrored sources).

- Weather as mechanical hazard (snow drift affecting ball roll, ash visibility reduction, upward rain): deferred to Hard tier courses.

- Caddie NPC characters, caddie chat lines, caddie AI (all tied to cosmetic/Gamepass systems).

- Extended outfit slots and quick-swap loadouts (Locker Room Gamepass).

- Club customization (grip color, shaft skin, head skin): schema fields present, no UI in VS.

- DepthOfFieldEffect with per-frame ball-position focus update (P2 priority per Art GDD).

- Night mode course lighting (reserved for special event rounds, Phase 4).

- Beam-based light shafts in tree-covered areas (P1 Sprint 2 per Art GDD).

- AnimationController-driven grass/tree wind sway (P2 Sprint 3 per Art GDD — too performance-heavy for VS budget).

VS Milestone Gate The Vertical Slice is complete when a first-time player can load the game, play a full 9-hole round on Sunnybrook Meadows, post a score to the leaderboard, earn Birdie Coins, exit — and find all progress intact on return — without any assistance.

— End of Document — AAA Golf Vertical Slice Definition v1.0